**Testing Plan for "Style Haven"**

**1. Testing Types**

✅ **Functional Testing** – Ensure all features work as expected.  
✅ **UI/UX Testing** – Verify smooth user experience and visual consistency.  
✅ **Cross-Browser Testing** – Test on Chrome and Safari for compatibility.  
✅ **Performance Testing** – Measure load times and responsiveness.  
✅ **Security Testing** – Validate secure login, payments, and data protection.  
✅ **Regression Testing** – Ensure fixes don’t break existing functionality.  
✅ **User Acceptance Testing (UAT)** – Simulate real-world user interactions.

**2. Test Distribution (4 Testers)**

* **Tester 1**: Functional Testing (User Accounts, Checkout, Shopping Cart)
* **Tester 2**: Functional Testing (Product Catalog, Seller Dashboard, Customer Support)
* **Tester 3**: Cross-Browser Testing (Mac - Chrome & Safari)
* **Tester 4**: Cross-Browser Testing (Windows - Chrome & Safari)

**3. Testing Schedule (30 Days)**

📌 **Week 1:**

* Setup test environments (Mac & Windows)
* Prepare test cases
* Functional testing (User Accounts, Product Catalog, Shopping Cart)

📌 **Week 2:**

* Complete functional testing (Checkout, Seller Dashboard, Customer Support)
* Cross-browser testing (Chrome, Safari on Mac & Windows)

📌 **Week 3:**

* Performance testing
* Security testing
* Regression testing (fix defects, retest impacted areas)

📌 **Week 4:**

* User Acceptance Testing (UAT)
* Final bug fixes and revalidation
* Test report and sign-off